## Slide 1: MPEG-PCC AhG Dashboard
Period MPEG#128 – MPEG#129
Note: This document will be updated after each AhG call
Update AhG Call#30: 2019-12-04
Chairs: Ralf Schaefer, Khaled Mammou, Madhukar Budagavi

## Slide 2: Mandates of the AhG
Improve documentation material for V-PCC and G-PCC
Update the TMs (SW and documentation) during the editing period
Coordinate activities on the V-PCC Reference SW and G-PCC Reference SW
Update the CTC and provide updated anchor points
Conduct the PCC experiments for future enhancements
Solicit contributions on profiles and conformance for V-PCC
Solicit contributions for making the V-PCC framework more generic
Solicit contributions on additional PCC use cases
Solicit contributions on SEI messages for V-PCC and G-PCC
Coordinate scientific and technical dissemination of PCC
Coordinate communications of PCC to fairs, exhibitions, workshops and enrich www.mpeg-pcc.org with relevant information about PCC
Solicit additional data sets for all categories
Solicit contributions to encapsulate V-PCC and G-PCC in scene graph

## Slide 3: Agenda Call#30
Welcome
Review of the agenda
Status of mandates of MPEG#128
AOB

## Slide 4: Update the CTC and provide updated anchor points
Common Test Conditions for PCC: w18883 (WORD document and both templates) (10-25, David): No substantial changes for TMC2, minor changes for TMC3, templates are not changed. New participants have difficulties to find test sequences, this should be simplified. David will send document first to the reflector before uploading
V-PCC performance evaluation and anchor results: w18886 (11-15, Julien): New date is 13th December
V-PCC Test Model V8: w18884 (11-15, Julien): New date is 13th December
G-PCC performance evaluation and anchor results: w18885 (11-01, David): Sent to reflector on 20th November
G-PCC Test Model v8: w18882 (11-01, David): Sent to reflector on 20th November

## Slide 5: Update the TMs – TMC2
SW releases:
  Julien is still working with integration team. There are new functionalities and new configurations
  Rajan says that V7.2 integrates all adoptions from the last meeting. Could this be used for running CEs in case that V8.0 is further delayed ?
  Julien confirms that plan is to deliver mid next week V8.0 and the anchors by the end of next week. Version is not fully complete for DIS (meaning not all configurations have been tested), but all CTC conditions will work in that version
    Ali lists a number of points that need more work, such as not all SEI implemented
  If the schedule will change for whatever reason, we will discuss over the reflector if V7.2 can be the working version
  Second version will have all functionalities and it will be delivered during the MPEG meeting
V-PCC Codec description (Vlad): w18892 (12-06): Document has been posted to the reflector, no comments so far. We agreed to 13th December as deadline for upload

## Slide 6: Update the TMs – TMC13
SW releases:
  David reports that RC has been released on 20th November. This time there are extensive release notes, which David urges to read to save time
  A couple of bugs have been found, but they don‘t affect the CTC conditions
    Scalable lifting is affected. Pb will be solved in V8.0
    Bug fix for geometry scaling. Will be solved in V8.0
    …
G-PCC codec description: w18891 (12-13, Toshiyasu)

## Slide 7: Conduct the PCC Experiments for Future Enhancements – TMC2
CE4FE 0.2 on content (Ohji): w18890
EE4FE 2.6 mesh coding with V-PCC (10-25, Madhukar): w18899: On reflector. Deadline for comments is December 6th
VE4FE 2.5 Color smoothing (10-25, Rajan): w18907: Draft has been circulated two weeks ago. Document has now been sent to Christian. Documents on the public site appear sometimes with a delay. Results already released to reflector and confirmed. Ready to be integrated
CE4FE 2.28 on Designing Conformance Units and SEI message (including tile partitions) (10-25, Alexis): w18938: Will be ready by Friday this week
CE4FE 2.30 on patch information signalling (10-25, Jungsun): w18940 Shared description over reflector. Document could become available on Friday this week. Vlad would like to have a bit more discussion

## Slide 8: Conduct the PCC Experiments for Future Enhancements– TMC13
CE4FE 13.15 on LoD generation for spatial scalability (Satoru): w18893
EE4FE 13.2 on inter-prediction for attributes coding (Sehoon, 10-25): w18896: Document was in container, now Sehoon sent it to Christian
EE4FE 13.3 on SNR scalability for Lifting (Sehoon, 10-25): w18897: Document was in container, now Sehoon sent it to Christian
CE4FE 13.22 Improvements on tree-based geometry coding (Sebastien, 10-25): w18902
CE4FE 13.24 on Color Space (Sehoon, 10-25): w18903: Document was in container, now Sehoon sent it to Christian
EE4FE 13.5 on Region-wise Quantization Control on Attribute Coding (Dean Han, 10-25): w18904
CE4FE 13.6 Attribute LOD generation (David, 10-25): w18905: Document was sent to the mailing list and uploaded to the container in October.
EE4FE 13.7 Interchannel prediction for near lossless coding (Sehoon, 10-25): w18906: Document was in container, now Sehoon sent it to Christian

## Slide 9: Conduct the PCC Experiments for Future Enhancements – TMC13
CE4FE 13.25 Triangle soup decoding (Ohji, 10-25): w18913
CE4FE 13.10 Entropy coding chunking (David, 10-25): w18914: Document was sent to the mailing list and uploaded to the container in October. Need to be sent to Christian
CE4FE 13.26 Axis order (Yousun, 10-25): w18915
CE4FE 13.27 Predictor selection (Hyejung, 10-25): w18916
CE4FE 13.28 Early termination for RAHT prediction (Toshiyasu, 10-25): w18917
EE4FE 13.14 Geometry on sub-nodes weighting for intra-prediction (Wei Zhang): w18918: Document has been sent to the reflector and uploaded to the container
CE 13.29 Geometry Quantization QP control (Wen, 10-25): w18936
CE4FE 13.30 on codec optimization (David, 10-25): w18937: Cross checkers are missing. It was sent to the mailing list and uploaded to the container in October

## Slide 10: Improve documentation material for V-PCC (w18888) (12-20)
Editing group is: Khaled Mammou, Rajan Joshi, Pierre Andrivon, Sebastian Schwarz, Ali Tabatabai, Ohji Nakagami, Vladyslav Zakharchenko and Alexis Tourapis
Alexis: Work on-going on the most contentious topic. Work on SEIs on-going. Work on some bugs. A local meeting between Sony and Apple is planned for upcoming Monday
Rajan: Pierre is doing changes on section 9. Rajan has spotted a number of issues that he would like to fix. Pierre says that Rajan can take the token now
Alexis: Adding more figures would be useful. Danillo is already creating figures, additional help on figures is welcome
Pierre: Is waiting for result from Alexis on SEI before he can integrate his text
Ralf will organize a call of the V-PCC editors team

## Slide 11: Improve documentation material for G-PCC
Editing group is: Ohji Nakagami, Khaled Mammou, David Flynn, Toshiyasu Sugio and Vladyslav Zakharchenko
Ohji organizes calls and work is progressing well
Most of the base adoptions have been integrated. Minor alignments are required. Two more minor adoption to do. Trying to improve the structure of the document itself, which may be a bigger change
G-PCC Future Enhancements (Ohji): w18887 (12-20)

## Slide 12: Solicit contributions on profiles and conformance for V-PCC
No update

## Slide 13: Solicit contributions on SEI messages for V-PCC and G-PCC
No update

## Slide 14: Coordinate scientific and technical dissemination of PCC
PCS2019: Inflated 3D pixels, aka point clouds, also need compression” (http://pcs2019.org/Keynotes.aspx)
SMPTE Journal Nov/Dec 2019: Understanding MPEG-I Coding Standardization in Immersive VR/AR Applications

## Slide 15: Coordinate communications of PCC to fairs, exhibitions, workshops and enrich www.mpeg-pcc.org with relevant information about PCC
No update

## Slide 16: Solicit contributions for making the V-PCC framework more generic
Danillo: Particiates in calls of the MIV group. Right now there are a lot of differences. Danillo talks with Bart, who is the MIV SW coordinator
Julien: We must finish first V8.0. Then we could see what common library we could have with MIV
Marius: The two groups can have their own SW. The idea is more on the specification. Make the specification sufficient generic that would enable the volumetric codes
Danillo: He prepares contribution to unify some of the concepts
Marius: Plan more time in Brussels to discuss with MIV group. We are two groups working on projection based volumetric coding. It may have high impact on future video coding

## Slide 17: Solicit contributions on additional PCC use cases
No update

## Slide 18: Solicit additional data sets for all categories
No update

## Slide 19: Coordinate activities on the V-PCC Reference SW and G-PCC Reference SW
Questions:
  What is the difference between the reference SW and the final version of the test model SW ?
  What else is needed ?
  Timeline compared to spec release ?
  Do we want a new parts ?
Discussion:
  Typically the reference SW is just a snapshot of a version of the test model code. There is nothing special to do particularly. There would be a document with one line of text and an attachment containing version X of the software. The TMs must be compliant with the standard text. We would probably wish to be doing a round of verification with test bitstreams too

## Slide 20: AOB
AhG meeting arrangement for Brussels:
  Saturday is for V-PCC editors team
  Sunday we start with G-PCC and then we cover V-PCC
  G-PCC editors meeting will be on Saturday after MPEG#129